## Slide 1
Early Phase 1, technical information
gathering, surveys, and analysis
JUL
AUG
SEP
NOV
JAN
DEC
50+ BPR sessions
Infor Orientations
Phase 2 Luma Base Configure

OCT
FEB
MAY
JUN
JUL
AUG
SEP
OCT
NOV
DEC
Finished six BPR weeks
+ 105 Process Maps
> 197 Change Impacts
+ 100 State SME’s
~ 50 BPR sessions
Nearly 10,000 people hours
Configuration
Workshops
Jan 13, 2022
infor 7.2 WFM Multi- Tenant Commercial
Sprint 3
Sprint 1
Sprint 2
User Validation of Luma Functions
Conversion Building
Interface Building
Practice Conversion
Interface Testing
Payroll/Time
Compare 1
2
3
Scenario Testing
User Story Integration
End to End
Agency Life Cycles
Employee Life Cycles
Using requirements, process maps, user stories and functional roles, Deloitte will build the three Phase 2 components of Luma (HR, Payroll, and Time (WFM)) with input from
Amber’s Core Team (Payroll and Time (WFM)) and
Ashleigh’s Core Team (HR)
P2 Scope
Defined
Get End User Needs/Change Impacts
End User Training Developed
End
User
Training
Go Live
Monitor
No Showstoppers
Create Workarounds
infor 7.2 WFM
Multi-Tenant Government
Training Tested
User Acceptance Testing
SCOPE MANAGEMENT
QUALITY ASSURANCE
IMPLEMENTATION READINESS
OPERATE 
Configuration Architects
“Knowledge
Transfer”
Schedule

APR
MAR
IDAHO HR MODERNIZATION INTEGRATION